**CIS454 – Software Implementation – Sprint Meeting Report**

|  |  |  |  |
| --- | --- | --- | --- |
| Project Title | Our Universe | | |
| PM Tool – Project’s URL | https://tree.taiga.io/project/ekaterinakladova-our-universe/timeline | | |
| Group Members | Kevin Lopez, Bryce Cable, Ekaterina Kladova, Christopher Calderon, Eniola Mosaku | | |
| Sprint (with dates) | Sprint 1: 2/18-2/23 | | |
| Sprint Master | Kevin Lopez | Mentor | Arpit Raj |
| Attendees | All members | | |
| Current Project Status | Amber | | |

|  |
| --- |
| Summary of the sprint |
| The group is behind trying to get adjusted to the new technologies. Only 2 tasks from Sprint 1 was completed. |
| Epics and User Stories Completed this sprint |
| Setting up Firebase  Using email to login |
| Tasks not part of this sprint originally but which were added later and completed |
| N/A |
| Tasks which were not completed this sprint |
| Reset Password  Edit Account Preferences  Edit Fun Facts  Edit Account Information  Account Login  Edit account Preferences |
| Burndown chart |
| Chart, line chart  Description automatically generated |
| Report – Comments, action items, discussions and team’s report statement about the Sprint. |
| We did not get a lot done, but we are getting more familiar with the technology and trying to beat the curve of learning it to progress faster. The pages have been set up and now we are linking them to JavaScript. |