**CIS454 – Software Implementation – Standup Meeting Report**

|  |  |  |  |
| --- | --- | --- | --- |
| Group Number | 3 | Mentor | Arpit Raj |
| Project Title | Our Universe | | |
| Group Members | Kevin Lopez, Bryce Cable, Ekaterina Kladova, Christopher Calderon, Eniola Mosaku | | |
| Sprint | 2 | Stand Up Meeting Date | 2/28 |
| Attendees | Bryce, Ekatarina, Eniola | | |
| Current Project Status | Amber | | |

|  |
| --- |
| For Manager’s Eyes – One sentence summary of status: |
| Work is starting to pick up and we got some bumps on the way. |
| Update – Status of problems identified in the previous reports: *(What did you do yesterday?)* |
| * Connecting Database * Putting data in the account settings page * Update on bootstrap * Learned to create a posting |
| Progress – Today’s accomplishments: *(What did you do today?)* |
| Figure out who is gonna work database  No posts available yet  Initialized firebase  Uploaded template |
| Impediments – Potential new problems identified during this period: |
| Connecting Database to page |
| Team non-compliance issues – If some team-mates have not participated as expected during this period: |
| Eni will work on firebase |
| Tasks for next reporting period (who will do what): *(What will you do tomorrow?)* |
| Katya: Create first posting  Kevin: Account login and registration, Connect Firebase  Bryce: front-end of editing account preferences  Chris: back-end of editing account preferences  Eniola: edit account info, edit fun facts, reset password |